## Slide 1
NovaPay Zero-Downtime CI/CD
NovaPay Zero-Downtime CI/CD • TRC • 1/20
NovaPay
Zero-Downtime CI/CD
TRC Decision Package
20-slide maximum
Banking / Regulated
• Production-grade CI/CD for a regulated banking platform
• Decision requested: approve the target architecture, controls and phased rollout
• Assessment basis: Zero-Downtime CI/CD Pipeline Assessment | 20-slide maximum

## Slide 2
1. Executive Decision
NovaPay Zero-Downtime CI/CD • TRC • 2/20
• Approve a four-environment GitOps delivery model: dev → staging → pre-prod → production.
• Approve an eight-stage DevSecOps pipeline with blocking security/compliance gates.
• Approve Istio-based blue-green traffic switching plus progressive canary verification.
• Approve expand–migrate–contract database migration with backward compatibility.
• Approve automated rollback for critical SLO breaches; production promotion remains dual-approved.
• Business outcome: move from manual, high-risk releases to auditable, repeatable and reversible change.

## Slide 3
2. Current State — Why Change Is Required
NovaPay Zero-Downtime CI/CD • TRC • 3/20
• Manual SSH deployments; no CI/CD control plane and weak change traceability.
• 3 production incidents in Q4 2025 were traced to untested code deployments.
• Deployment frequency: once every 2 weeks.
• MTTR: 4.5 hours; assessment target: <15 minutes.
• 17 outstanding RBI audit non-conformances and no automated compliance scanning.
• Database changes performed manually in 2 AM maintenance windows.
• Zero observability: incidents are detected by customers rather than systems.
• Risk conclusion: velocity, availability, auditability and change safety are all constrained.

## Slide 4
3. Target State & Success Measures
NovaPay Zero-Downtime CI/CD • TRC • 4/20
99.999%
Availability
<2h
Commit → Prod
<5%
Change Fail
<15m
Recovery Target
• Five-nines availability objective: 99.999%.
• Commit-to-production: <2 hours overall project target; pipeline lead-time target <1 hour.
• Deployment frequency: multiple production deployments/day.
• Change failure rate: <5%; assessment DORA scorecard target.
• Recovery: automated rollback in seconds for Category A; <15 min operational target.
• Security: critical findings block release; signed immutable artifacts only.
• Compliance: 6+ automated gates with thresholds, evidence and time-bound exceptions.
• Principle: same artifact across environments; configuration changes only.

## Slide 5
4. Solution Architecture — End to End
NovaPay Zero-Downtime CI/CD • TRC • 5/20
GitHub Enterprise
CI/CD 8 Gates
JFrog Artifactory
Argo CD GitOps
Kubernetes Managed
Istio Traffic
PostgreSQL 16 + pgBouncer
Redis 7 Cluster Sessions
RabbitMQ 3.13 Async
Prometheus/Grafana OTel/Loki
• GitHub Enterprise → CI/CD → JFrog Artifactory → Argo CD → Kubernetes/EKS.
• Istio provides mTLS, weighted traffic routing and blue-green/canary control.
• Shared state: PostgreSQL 16 + pgBouncer, Redis 7 cluster, RabbitMQ 3.13.
• Observability: Prometheus/Grafana metrics, OpenTelemetry traces, Loki logs.
• Security controls: SonarQube, Trivy, OWASP ZAP, OPA/Kyverno, signed images.
• Terraform provisions cloud infrastructure; Helm packages the application.

## Slide 6
5. Eight Canonical Pipeline Stages
NovaPay Zero-Downtime CI/CD • TRC • 6/20
1 Source
2 Build
3 SAST
4 Scan
5 Contract
6 DAST
7 Policy
8 Deploy
Blocking quality gates Coverage • SAST • CVE • DAST
Compliance gates OPA/Kyverno • SoD • provenance
Deployment verification Smoke • SLO • rollback
• 1 Source & Trigger — protected branches, signed commits, PR review.
• 2 Build & Compile — reproducible build, unit tests, coverage ≥80% line / ≥70% branch.
• 3 SAST — SonarQube: 0 Critical, ≤2 High, technical debt ≤5% for new code.
• 4 Dependency & Container — Trivy/Grype, SBOM, Critical CVE = block; CVSS ≥9 = block.
• 5 Integration & Contract — Pact, ephemeral namespaces, DB/API compatibility.
• 6 DAST — authenticated OWASP ZAP; 0 Critical/High from OWASP Top 10.
• 7 Policy & Compliance — OPA/Kyverno, image provenance, SoD, RBI/PCI checks.
• 8 Deploy & Verify — blue-green/canary, smoke/synthetic checks, automated rollback.

## Slide 7
6. Artifact Supply Chain & Provenance
NovaPay Zero-Downtime CI/CD • TRC • 7/20
• Version every artifact with SemVer + Git SHA + build timestamp + CI run ID.
• Never use 'latest' in production.
• Build once; promote the same immutable image through all four environments.
• Sign container images with Cosign/Notary; admission policy rejects unsigned images.
• JFrog Artifactory is the controlled registry for container images and Helm charts.
• Evidence chain: commit → workflow run → scan results → signed artifact → Argo CD sync → cluster.

## Slide 8
7. Environment Promotion & GitOps
NovaPay Zero-Downtime CI/CD • TRC • 8/20
• Dev: automatic after merge; synthetic/mock data; fast feedback.
• Staging: integration, DAST and performance testing; anonymized production-like data.
• Pre-prod: UAT, compliance and production-scale validation; manual approval.
• Production: real traffic; SRE + Release Manager dual approval; no mandatory gate bypass.
• Argo CD continuously compares Git desired state with cluster state and self-heals where enabled.
• Secrets are injected from Vault/AWS Secrets Manager; never stored in Git, Helm values or manifests.
• Feature flags support progressive enablement: 1% → 10% → 50% → 100%.

## Slide 9
8. Blue-Green Zero-Downtime Strategy
NovaPay Zero-Downtime CI/CD • TRC • 9/20
Istio Gateway VirtualService
BLUE 100% active Stable
GREEN 0% → candidate New version
Shared PostgreSQL Backward-compatible
Redis Cluster Session continuity
Payment drain + connection draining
• Maintain two production-capable colors: Blue (active) and Green (candidate).
• Deploy and validate the candidate before switching traffic.
• Istio VirtualService changes traffic atomically between color subsets.
• Connection draining: stop new connections, finish in-flight requests, then terminate old pods.
• Payment jobs receive a configurable drain window (up to 5 minutes in the assessment model).
• Redis keeps sessions distributed across the switch; PostgreSQL is shared and must remain backward compatible.
• Rollback = route traffic back to the previous healthy color; old environment is retained until stable.

## Slide 10
9. Canary Strategy & Statistical Promotion
NovaPay Zero-Downtime CI/CD • TRC • 10/20
1–2% 15m <0.1% err <200ms p99
5–10% 30m <0.05% err no critical
25–50% 60m SLOs met
100% 24h Full bake
Welch’s t-test Latency comparison
Chi-squared Error-rate comparison
• Use 95% confidence for automated promotion and a rolling 7-day production baseline.
• Any failed criterion pauses promotion and invokes rollback logic.

## Slide 11
10. Zero-Downtime Database & Transaction Safety
NovaPay Zero-Downtime CI/CD • TRC • 11/20
EXPAND Backward-compatible schema
MIGRATE Idempotent throttled backfill
CONTRACT Separate approval
App V(N−1)
Shared DB Both versions safe
App V(N)
• Abort migration automatically if query latency impact exceeds 20% (assessment threshold).
• pgBouncer protects connection management; pool exhaustion is a critical rollback signal.
• RabbitMQ supports asynchronous work; long-running payment jobs are drained before termination.
• Compatibility rule: both old and new application versions must safely operate during migration.

## Slide 12
11. Compliance Gate Control Plane
NovaPay Zero-Downtime CI/CD • TRC • 12/20
SAST 0 C / ≤2 H / ≥80%
DAST 0 C/H OWASP Top 10
Dependency 0 Critical + SBOM
License No GPL/AGPL/SSPL
Policy 100% policy pass
Infra No privileged + limits
• Every gate records threshold, result, evidence, remediation, exception approver and expiry.

## Slide 13
12. RBI / PCI-DSS / Segregation of Duties Mapping
NovaPay Zero-Downtime CI/CD • TRC • 13/20
RBI Change • SoD • Vulnerability Encryption • Audit • Incident
PCI DSS 6.2–6.5 • 10.2 • 11.3 • 12.6
SoD Dev ≠ Deploy RM + SRE
• RBI assessment mapping: change management → tested change + approvals + rollback.
• RBI assessment mapping: segregation of duties → separate development/deployment permissions.
• RBI assessment mapping: vulnerability management → SAST + DAST + dependency scanning.
• RBI assessment mapping: encryption → TLS/encryption policy gates.
• RBI assessment mapping: audit trail → immutable pipeline/change records.
• PCI-DSS assessment mapping: 6.2 software security; 6.3 vulnerabilities; 6.4 public-facing protection; 6.5 change management.
• PCI-DSS assessment mapping: 10.2 audit logging; 11.3 penetration testing; 12.6 awareness.
• Important: this is an assessment control mapping, not legal advice; final compliance interpretation belongs to Compliance/Legal.

## Slide 14
13. Observability, SLOs & DORA
NovaPay Zero-Downtime CI/CD • TRC • 14/20
Prometheus Metrics
OpenTelemetry Traces
Loki Logs
Grafana Dashboards
Alertmanager Rollback
• Category A rollback: 5xx >5% for 60s, 3 consecutive health failures, OOM/CrashLoopBackOff, pool exhaustion.
• Category B escalation: p99 >2× baseline for 5 min, burn rate >10× for 10 min, transaction success −2%, CPU >90% or memory >85% for 5 min.
• Assessment DORA scorecard: deployment frequency, lead time, change failure rate, MTTR.
• Current DORA research has evolved to five delivery metrics; retain the assessment's four for scoring and add rework rate operationally.

## Slide 15
14. Automated Rollback & Incident Response
NovaPay Zero-Downtime CI/CD • TRC • 15/20
T+0
3 alerts
12% 500s • DB pool • 35% gateway
T+30s
SEV-1
Freeze promotion + page
T+1m
Protect
Route to stable color
T+2m
Communicate
CTO/CISO/VP Eng
T+5m
Verify
SLO + payment synthetic
T+10–15m
Learn
Evidence + bypass root cause
• All actions are timestamped; post-mortem captures impact, root cause, control gap and corrective actions.

## Slide 16
15. Friday 5:07 PM Incident — Decision Timeline
NovaPay Zero-Downtime CI/CD • TRC • 16/20
• T+0: 3 alerts fire during an 8-minute canary: HTTP 500 = 12%, DB pool exhaustion, payment gateway timeout = 35%.
• T+30s: classify as SEV-1/critical; freeze canary promotion and page on-call/SRE.
• T+1m: route traffic back to stable color; stop candidate exposure; protect payment processing.
• T+2m: notify CTO/CISO/VP Eng; open incident channel and status communication.
• T+5m: verify error rate, connection pool, payment success and synthetic transaction recovery.
• T+10–15m: preserve logs/traces/artifact/gate evidence; identify bypassed staging as the control failure.
• Preventive action: hotfix path must be expedited but cannot bypass security/compliance gates.

## Slide 17
16. Risk Register & Mitigations
NovaPay Zero-Downtime CI/CD • TRC • 17/20
• R1 Release introduces payment regression → canary + synthetic transactions + automatic rollback.
• R2 Schema incompatibility → expand-contract + compatibility tests + pre-prod production-scale validation.
• R3 Session loss → shared Redis cluster + session health monitoring.
• R4 Supply-chain compromise → signed artifacts + immutable registry + admission policy.
• R5 Compliance bypass → blocking gates + SoD + time-bound exception workflow.
• R6 Observability blind spot → metrics/traces/logs + SLO alerting + dashboards.
• R7 Capacity shortage during blue-green → reserve headroom and verify cluster capacity before promotion.
• R8 Configuration drift → GitOps reconciliation + alerts + controlled manual changes.

## Slide 18
17. Implementation Roadmap & Governance
NovaPay Zero-Downtime CI/CD • TRC • 18/20
Commit
CI Run
Scans
Signed Artifact
Approval
Argo CD
Cluster
Evidence
• 0–15 days: architecture, pipeline stages, deployment strategy, gates, migration, promotion, rollback, runbook, observability and TRC package.
• Days 16–30: platform bootstrap — Terraform, managed Kubernetes, registry, Argo CD, Istio, observability.
• Days 31–60: application pipeline, security/compliance gates, artifact signing, Helm and promotion automation.
• Days 61–75: blue-green/canary, DB migration rehearsal, load testing, incident simulation.
• Days 76–90: production readiness, evidence collection, DR/rollback rehearsal, controlled production rollout.
• Governance: Release Manager + SRE Lead approve production; Compliance/Security own gate policy; Dev owns code quality; SRE owns runtime reliability.

## Slide 19
18. Evidence, Auditability & TRC Approval
NovaPay Zero-Downtime CI/CD • TRC • 19/20
• Evidence package: pipeline runs, signed commits, SBOMs, scan reports, policy results, approvals, Argo CD sync history, deployment/rollback events and monitoring snapshots.
• Traceability objective: every production change is attributable to a person, commit, artifact, approval and deployment event.
• Operational deliverables: architecture, deployment strategies, compliance gates, DB migration, environment promotion, rollback specification, runbook/playbook and observability.
• Repository evidence includes IaC (Terraform), Helm templates, Argo CD Applications, policies, dashboards and test results.
• TRC decision requested: APPROVE architecture and controlled rollout, subject to environment-specific validation and formal compliance sign-off.

## Slide 20
19. Q&A — Defensible Answers for the TRC
NovaPay Zero-Downtime CI/CD • TRC • 20/20
TRC DECISION: APPROVE CONTROLLED ROLLOUT
• Why Istio? → Separates traffic policy from workload scaling and supports weighted version routing.
• Why same artifact? → Prevents environment drift and makes audit provenance deterministic.
• Can an emergency hotfix bypass gates? → It can be expedited, but security/compliance gates remain mandatory.
• How is zero downtime proven? → Readiness + synthetic transactions + SLO checks + connection/payment draining + traffic rollback.
• What if the DB change fails? → Expand/migrate phases are reversible/idempotent; contract is isolated behind its own approval gate.
• What proves compliance? → Machine-generated evidence tied to commit, artifact, policy result and approval.

## Slide 21
20. Approval Request & References
NovaPay Zero-Downtime CI/CD • TRC • 21/20
• TRC approval requested for the target architecture and phased implementation.
• Assessment anchors: NovaPay scenario, 8-stage pipeline, blue-green/canary, expand-contract DB migration, 6+ compliance gates, DORA scorecard, incident simulation and 20-slide TRC requirement.
• Primary technical references: RBI Master Direction on IT Governance; PCI DSS v4.x; DORA software delivery metrics; Argo CD documentation; Istio traffic management.
• Note: regulatory mappings in this presentation reproduce the project's assessment framework and should be validated by NovaPay Compliance/Legal before real-world use.
• End state: Deploy Fast. Stay Compliant. Never Go Down.